# TOM JENSEN WEBSITE PROJECT — FULL SESSION RECORD

Date: May 7, 2026 — Voice Dictation + Chat Session

# PART 1 — UPLOADED ODT NOTES (Prior Session Archive)

## Locked Build Order (from uploaded notes)

1. Finalize All-In-One generator code

2. Finalize self-building Set/Song List systems

3. Generate all missing pages

4. Ensure pages appear in search/navigation

5. THEN map/crawl the site

6. THEN repair navigation/switchboards/fast scroll

7. THEN black-theme all pages

8. THEN build the PG-13+/adult-content master index page

## Stabilization Rules (from uploaded notes)

- Stop endless expansion loops

- Finish structural systems first

- Centralize before polishing

- Do not prioritize speculative future features unless explicitly active

- The All-In-One system is the core architecture of the entire website/book ecosystem

# PART 2 — TASK LIST FROM VOICE DICTATION SESSION

## TOM DOES THIS (Human decisions / physical actions)

- Decide final naming convention for All-In-One pages (NOW LOCKED — see Part 3)

- Check the merch account link (top 10-button area on homepage)

- Decide on buy-merch platform, add link to that account

- Search external hard drive for old headline writing sessions

- Search all contacts/accounts for donation/money platforms to list under Give Us Money (item 136 on homepage)

- Double-check item 100 on homepage (ChatGPT reviews business plan — content forgotten)

- Double-check items 87-88 (brief intro / potential revenue streams)

- Decide final page numbers for Book 3 table of contents (40-section New American Songbook)

- Identify any new book sections created from website tabs (e.g. How I Got Here — new to book)

- Make font bigger on website mission statement (white font issue) without changing layout

- Upload the existing HTML header with ten social media links so Claude can extract and embed it

## CLAUDE DOES THIS

- Extend Fast Scroll (currently 130 links, stops at potential revenue streams — needs ~15-20 new tabs)

- Extend 128 Section Navigator (currently 121+ pages, stops at How I Got Here — needs updating)

- Extend Switchboard Quick Links (stops at 18/35 collab tunes — needs full 35+ entries)

- Finalize All-In-One page generator code (self-contained per Song List / Set List, conditional logic)

- Finalize self-building Set List and Song List code

- Add Zionation to Rolling Stone Style Summaries (omitted)

- Double-check Full Text of Lyrics page — confirm if linked up

- Double-check 40-section PDF download link

- Crawl/map homepage and website for all tabs — generate master list for Book 3 accounting

- Extract all names from How I Got Here section for master name index

- Comb for musician/artist references (Songs I Wish I Wrote etc.) for master index

- Build master name index (lyrics index already done — this covers rest of book + website)

- Build final business plan + shorter summary versions (21-page and full)

- Generate all missing pages, ensure they appear in search/navigation

- Then: map/crawl site — repair navigation — black-theme all pages — build PG-13+ adult content index

- Build Fast Buttons system for bottom of every grouped page

- Ensure Yola hamburger menu always has precedence — code never blocks it

- Implement scroll behavior: headers disappear on scroll, full screen content, only hamburger persists

## CHATGPT DOES THIS

- Sections where raw content exists and formatting/drafting help needed

- Highlight reel sections (5-6 presentation formats — 1-2 done)

- Lady Weaver section drafting

- Mock headlines (check hard drive first, then write new ones if needed)

- Shorter business plan summary versions (once final version locked)

## FUN BREAK TASKS (Creative / enjoyable)

- Write mock headlines for the website

- Musical baseball card expansion (more cards)

- Lady Weaver section — deeply important

- All-In-One page design — satisfying architecture

- The Songs I Wish I Wrote section — new, creative

- Name index deep dive (finding references is like a treasure hunt)

# PART 3 — SIX ARCHITECTURE QUESTIONS: LOCKED ANSWERS

## Q1. All-In-One Page Scope

LOCKED: Each Song List and Set List gets its own isolated, self-contained All-In-One page. The code pulls all related pieces (video, lyrics, quick guide, trigger warnings, one-sentence summaries, Rolling Stone style write-ups, etc.) from source code or website. Conditional logic: if Song List, pull Song List parameters; if Set List, pull Set List parameters. 75-80% overlap between the two types, but tweaked per type (different videos, different specific sections). Zero outbound links on All-In-One pages — fully isolated. No contamination from other volumes, songs, or sections of the website.

## Q2. Permanent Naming Convention

LOCKED:

All-In-One (Independent, Noncomparative from Collab Tunes Universe)

= Isolated page. No links out. Pure, self-contained. The monastery.

Song List One (Embedded in Collab Tunes Universe)

= Regular page. Immersed in the collaborative universe. Links to all 34+ Rolling Stone summaries, trigger warnings, etc. The city. Where you go to get lost and explore.

## Q3. What the Generators Produce

LOCKED: One single massive code block (2,500+ lines if needed) that generates everything dynamically into a Yola shell page. The Yola page starts with only the ten social media / external links header at top (merch button, money links, external platforms). Tom will upload the existing HTML header; Claude extracts the relevant code and builds it into the master generator. Below that, the giant code pulls in everything: video, all sections, lyrics, trigger warnings, titles, all of it. Static finished pages on Yola.

## Q4. PG-13+ Index System

LOCKED: The flagging rule is — 'If my eighth grade English teacher catches me with this open in class, will I get in trouble?' If yes, flag it. This includes: profanity, explicit references, sexual content, drug mentions, graphic descriptions. Some pages get partially flagged (just one or two sections), some fully flagged. A separate Collab Tunes Censored Edition page will be built linking only to clean content.

## Q5. Black Theme Style

LOCKED: Batman's bedroom aesthetic. Dark backgrounds everywhere. 14-16pt font minimum for readability on all website content (never below 14pt for new content — existing charts/graphs exempt). Apple-style clean look modeled on the homepage. Occasional white boxes with black text for key sections (like the 19 Song List links) to make them pop and stay clickable — high contrast on purpose. Dark, easy on eyes, strategic contrast only. Headers disappear on scroll — full screen content once you move down from initial page view. Nothing ever blocks the screen except the hamburger menu.

## Q6. Master Spine / Navigation Architecture

LOCKED: Layered navigation system — not a single spine but multiple coordinated entry points:

1. Yola hamburger menu — constant across every single page, always accessible, Song Lists and Set Lists first, never blocked by code (CRITICAL RULE: hamburger always has precedence over all code)

2. Fast Links — quick access across site

3. Homepage Switchboard — main hub

4. Updated Site Navigator Map — all 190+ pages numbered and described (2-3 sentence descriptions)

5. Fast Buttons — at the bottom of every grouped page

# PART 4 — FAST BUTTONS SYSTEM (New Navigation Element)

Fast Buttons appear at the bottom of every page that is part of a grouping (virtually all pages — standalone pages are rare). Format:

- One line description of what the group is

- Numbered quick-link buttons (1, 2, 3, 4... visitors click through themselves)

- If page belongs to multiple groups, show all groups with their own Fast Buttons

Examples:

Song List One: 'Song List One is 1 of 10 albums with songs' + buttons 1-10. Then: 'Song List One is 1 of 34 albums by Tom' + buttons 1-34.

How I Got Here: 'One of 6 versions of How I Got Here' + buttons 1-6.

Set List pages get two groupings: one for the Song Lists group, one for the Set Lists group.

Navigation tools (homepage, switchboard, fast scroll, navigator) grouped together as a section.

# PART 5 — CRITICAL CODE RULES (Non-Negotiable)

1. Yola hamburger menu ALWAYS has precedence over all code. No code ever blocks the hamburger button or the 'more' button.

2. Headers disappear on scroll. Once the page moves from initial load position, all headers vanish. Content takes full screen. Nothing blocks the screen once scrolling begins — except the hamburger menu only.

3. Font minimum: 14pt or larger for all new website content. Never go below 14pt. (Existing charts/graphs exempt.)

4. All-In-One pages have zero outbound links. Completely isolated.

5. Single giant code block for generators — not multiple separate scripts.

6. Ten social media header HTML to be uploaded by Tom — extract and embed into master generator code.

7. Dark backgrounds everywhere — Batman's bedroom. White boxes only for high-contrast clickable sections.

# PART 6 — OUTSTANDING / PENDING ITEMS

- Tom to upload: HTML header with 10 social media links (Claude embeds into master generator)

- Naming for the regular page (Embedded in Collab Tunes Universe) — still needs a cleaner short-form label beyond the parenthetical

- Decide if 34-album PDF link gets added to All-In-One pages or stays separate

- Final decision on ChatGPT vs Claude split for business plan drafting

- Master name index build (after all website tabs and sections finalized)

- Book 3 final page numbers for table of contents (after all content locked)

END OF DOCUMENT — Tom Jensen Website Project Session Record, May 7, 2026